OneStep HealthCare

Sprint Retrospective Meeting Minutes

Sprints 1 – 8  ·  Microsoft Teams  ·  January – June 2026

| Project | OneStep HealthCare — Full-Stack Telemedicine Platform |
| --- | --- |
| Team | Vivek Talpada Jayeshbhai (1000118801) & Malikpuri Tannu Pragneshkumar (1000120085) |
| Facilitator | Vivek Talpada Jayeshbhai |
| Sprint Period | Sprints 1–8 (Full Project Lifecycle — Studio 5 & Studio 6) |
| Platform | Microsoft Teams (all sessions recorded in channel) |
| GitHub | github.com/TannuTannuMalik/OneStep-HealthCare |
| Smart Contract | 0x997Ee29Ab4bb58EEd98eFfa5358B7E3e55265323 (Ethereum Sepolia) |
| Document Date | June 2026 |
| Status | Final — All 8 Sprints Completed |

# Executive Summary

This document compiles the official sprint retrospective meeting minutes for all eight sprints of the OneStep HealthCare project, spanning Studio 5 and Studio 6 of the Bachelor of Information Technology programme at Otago Polytechnic Auckland International Campus. Every retrospective was conducted via Microsoft Teams at the conclusion of each sprint. Both team members — Vivek Talpada Jayeshbhai (backend, blockchain, deployment) and Malikpuri Tannu Pragneshkumar (frontend, security, testing) — attended every session.

Each retrospective reviewed: (1) deliverables completed by each team member; (2) items that slipped and the root causes; (3) technical and process learnings carried forward; (4) the prioritised backlog for the next sprint; and where applicable, (5) team conflicts raised and their documented resolution.

Sprint 4 was the most consequential session of the project. Tannu's observation — 'A pharmacist logging in right now has no way to discover which prescriptions need action' — was made during a live demo and became the foundation of the Sprint 5 scope. The resulting pending-queue feature, which was not in the original backlog, became the most-used pharmacist feature in user testing. Three significant technology conflicts were formally raised and resolved through structured evidence across Sprints 2, 3, and 4.

| Sprint | Theme | Key Decision / Conflict | Status |
| --- | --- | --- | --- |
| 1 | Project setup, authentication, methodology selection | IID selected over 8 alternatives; JWT + bcrypt auth locked | ✅ Complete |
| 2 | Smart contract extension, appointment booking, doctor search | CONFLICT: Stripe vs PayPal — resolved by 4-criteria comparison; Stripe selected | ✅ Complete |
| 3 | Pharmacy verify endpoint, hash normalisation fix, dashboards | CONFLICT: OpenAI vs Groq — resolved by 12-symptom empirical test; Groq selected | ✅ Complete |
| 4 ★ | Pharmacy module, Groq AI, Stripe backend, dispense endpoint | CONFLICT: Pharmacy scope — Tannu identifies discoverability gap; pending queue added to Sprint 5 | ✅ Complete |
| 5 | Pending queue, RX code system, access control audit, Railway deployment | Unauthenticated verify endpoint identified and patched | ✅ Complete |
| 6 | Pre-flight guard, structured errors, Ethers.js BigInt fix, AI Symptom Checker UI | Security gap closed; BigInt NaN bug fixed independently by Tannu | ✅ Complete |
| 7 | Promise.all optimisation, stress test, app.js extraction, query improvements | Queue latency reduced from 8s to under 2s via concurrent reads | ✅ Complete |
| 8 | 8-scenario Jest test suite, final QA, documentation, project close | SQL mutation tamper detection test proves blockchain protection is real | ✅ Complete |

Sprint 1 Retrospective

| Date | Week 1 — January 2026 | Chair | Vivek Talpada Jayeshbhai |
| --- | --- | --- | --- |
| Platform | Microsoft Teams | Attendees | Vivek Talpada Jayeshbhai, Malikpuri Tannu Pragneshkumar |

### Sprint Goal

Stand up the project repository, configure the full-stack skeleton (React 18 + Vite, Express/Node ESM, MySQL on Railway), implement JWT-based authentication with role-based access control for PATIENT / DOCTOR / PHARMACIST, and select the project methodology through a documented 8-way comparison.

### ✅  Completed

- Initialised Git monorepo with separate client/ and server/ workspaces; .env.example templates created; README scaffold committed

- Vite + React 18 frontend configured with React Router v6 and base page routing

- Express backend configured as ES Module ("type": "module") on Railway

- MySQL schema: users table with role ENUM (PATIENT, DOCTOR, PHARMACIST, ADMIN) and doctors table with specialty, experienceYears, rating, consultationFee columns

- bcrypt password hashing and JWT signing on POST /api/auth/login and POST /api/auth/register

- authRequired and requireRole('ROLE') middleware built and tested with Postman — applied at route level, not inside handler logic

- VIVEK: Methodology comparison — 8 frameworks evaluated (IID, Waterfall, Scrum, Kanban, XP, Spiral, RAD, DevOps); IID selected and documented with academic justification

- VIVEK: Initial Railway environment variable configuration for database and JWT_SECRET

- TANNU: Login and Register pages with form validation, JWT stored in memory, redirect-on-success by role

- TANNU: PrivateRoute HOC — role-based redirect for all three roles without server round-trips

- TANNU: Navigation bar scaffold with role-conditional links structure

### ⚠️  Slipped / Blocked

- Doctor registration form not fully wired — doctor profile table columns still under discussion with team

- Socket.io real-time layer deferred — agreed it should be added after core features are stable

### 💡  Learnings

- ESM and CommonJS interop in the same project is error-prone; committing fully to ESM from day one avoids mixed-module bugs

- Role guard middleware belongs at the route definition level, not inside handler logic — makes security audits straightforward

- Storing the user object (role, name, id) in memory alongside the JWT simplifies role-based routing in React without extra API calls

- IID was chosen because: it produces a working vertical slice each sprint; the backlog evolves at retrospectives (critical for a research-heavy project); no ceremony overhead for a two-person team

### 📋  Next Sprint Backlog

- Complete doctor profile schema and doctor registration flow

- Appointment booking API (POST /api/appointments) and BookAppointment page

- Smart contract: extend ReportIntegrity.sol with dispense(), isDispensed flag, dispensedAt struct fields

- Protected route wrapper for React routing

### 📝  Additional Notes

cross-env package agreed as standard for all npm scripts from Sprint 1 to ensure Windows/Mac/Linux compatibility. Deviation from this caused the NODE_OPTIONS test runner error in Sprint 8 — resolved by adding cross-env at that point.

Sprint 2 Retrospective

| Date | Week 2 — January 2026 | Chair | Vivek Talpada Jayeshbhai |
| --- | --- | --- | --- |
| Platform | Microsoft Teams | Attendees | Vivek Talpada Jayeshbhai, Malikpuri Tannu Pragneshkumar |

### Sprint Goal

Deliver end-to-end appointment booking — doctor profiles visible to patients, a booking form with datetime selection, and doctor-side status workflow (REQUESTED to CONFIRMED / REJECTED / CANCELLED / COMPLETED). Extend the smart contract with single-dispense enforcement. Make technology choice on payment gateway.

### ✅  Completed

- VIVEK: Extended ReportIntegrity.sol — added dispense(), isDispensed boolean, dispensedAt uint256 struct fields; require(!prescriptions[id].isDispensed) precondition enforces single-dispense at EVM level; redeployed to Sepolia at 0x997Ee29Ab4bb58EEd98eFfa5358B7E3e55265323

- VIVEK: MySQL schema expansion — appointments table with status ENUM (REQUESTED/CONFIRMED/REJECTED/CANCELLED/COMPLETED), requestedStart/End, appointmentType (VIDEO/IN_PERSON), patientNote, paymentStatus, consultationFee columns

- VIVEK: GET /api/doctors (with specialty filter), GET /api/doctors/:id, POST /api/appointments, PATCH /api/appointments/:id/status endpoints

- VIVEK: API contract documented in shared Teams doc before Tannu began frontend work — FindDoctor and BookAppointment JSON shapes agreed

- VIVEK: Weekly Progress Report #2 — sprint deliverables and challenges filed in Teams channel

- TANNU: FindDoctor page — specialty dropdown filter, name search, doctor card grid with rating, fee, and specialty

- TANNU: BookAppointment page — datetime-local picker, appointment type selector, patient note field

- TANNU: PatientDashboard appointment list with status badges (colour-coded per status ENUM)

- TANNU: Identified that start > end time was accepted silently — fixed with server-side validation added to POST /api/appointments

### ⚠️  Slipped / Blocked

- Payment integration left as placeholder div — Stripe scoped to Sprint 6 after payment gateway conflict resolved

- No email notification on appointment confirmation — deprioritised to post-MVP

- PharmacyDashboard UI stubbed but not data-connected

### 💡  Learnings

- Date-time inputs send ISO strings; MySQL expects 'YYYY-MM-DD HH:MM:SS' — replace('T',' ') transform prevents a full middleware layer

- N+1 query pattern surfaced: fetching doctor name per appointment in a loop caused visible lag; resolved with JOIN in base query

- Deciding the appointmentType column early (this sprint) prevented a later migration

- bytes32 struct field ordering in Solidity should pack adjacent booleans to minimise gas — isValid and isDispensed placed adjacent

### 📋  Next Sprint Backlog

- Reports API and report creation form for doctors

- Patient dashboard: full API-driven data, stat cards, reports list

- Doctor dashboard: full patient list with status controls and report creation button

- Pharmacy verify endpoint scaffolded

- Hash computation and on-chain storage at report creation

### 🔥  Conflicts Raised & Resolved

| Issue | Payment Gateway Selection — Stripe vs PayPal |
| --- | --- |
| Positions | Tannu: PayPal — more familiar to NZ users, simpler frontend documentation. Vivek: Stripe — server-side PaymentIntent retrieve confirmation prevents client-side payment spoofing; better NZ developer support. |
| Resolution | Both team members prepared independent comparison notes. Four criteria evaluated on Teams call: NZ transaction fee (Stripe 1.7%+$0.10 vs PayPal comparable), test mode completeness, server-side confirmation support, developer documentation quality. Stripe scored best on three of four criteria. Decisive factor: PayPal sandbox lacks server-side retrieve confirmation — a client could fake payment success. Security gap disqualified PayPal. Stripe selected. Decision documented in retrospective minutes. |

Sprint 3 Retrospective

| Date | Week 3 — February 2026 | Chair | Vivek Talpada Jayeshbhai |
| --- | --- | --- | --- |
| Platform | Microsoft Teams | Attendees | Vivek Talpada Jayeshbhai, Malikpuri Tannu Pragneshkumar |

### Sprint Goal

Deliver fully data-driven dashboards for patients and doctors, doctor-side consultation report creation with on-chain hash storage, the pharmacy verify endpoint, and resolve the AI provider question after OpenAI removed free credits mid-sprint.

### ✅  Completed

- VIVEK: POST /api/reports — doctor creates consultation report; SHA-256 hash computed server-side; contract.storePrescription(reportId, hash) called at creation to anchor report on Sepolia

- VIVEK: GET /api/reports/patient/me and GET /api/reports/doctor/me endpoints

- VIVEK: GET /api/pharmacy/prescription/:id — Ethers.js v6 query to Sepolia, SHA-256 of DB prescription text, three-way comparison returning isValid / isDispensed / dispensedAt / txHash

- VIVEK: API contract documentation for all Sprint 3 endpoints shared in Teams before Tannu began frontend coding

- TANNU: PatientDashboard — upcoming appointments list, consultation reports list, stat cards (total appointments, upcoming, reports, blockchain-verified count), blockchain-verified badge on reports

- TANNU: DoctorDashboard — patient appointment list with Confirm/Reject/Complete controls, consultation report creation button per completed appointment

- TANNU: HASH NORMALISATION FIX — identified that Solidity bytes32 returns 0x-prefixed 64-char hex while Node.js crypto.createHash outputs plain hex with leading zeros stripped; applied padStart(64,'0') on Node output and replace('0x','') on Solidity output symmetrically; every verification was returning false-mismatch before this fix

- TANNU: PharmacyDashboard status machine — idle/loading/valid/dispensed/invalid enum replacing boolean flags; green/red/amber card display; Dispense button enabled only when status === 'valid'

- TANNU: RX code display — formatted RX-2026-{id} box with clipboard copy button on PatientDashboard

- TANNU: Missing CORS header on /api/reports identified during manual testing — fixed in same session

- TANNU: PR review turnaround SLA proposed after a PR sat unreviewed for over 24 hours blocking frontend work — Sprint 4 working agreement to include: PRs submitted before 8pm reviewed by 10am next day

### ⚠️  Slipped / Blocked

- PR review delay in mid-sprint caused a one-day block for Tannu — addressed by working agreement change

- PharmacyHistory page route existed in Navbar but page was unbuilt

- Loading indicator during blockchain calls not added — noted for Sprint 4

### 💡  Learnings

- bytes32/SHA-256 normalisation is a commonly missed blockchain–backend interface gap; both sides must agree on a canonical format (64-char lowercase hex, no 0x prefix) before verification is reliable

- Status enum pattern (idle/loading/valid/dispensed/invalid) eliminates impossible boolean-flag combinations; every UI state maps to exactly one value

- API contracts shared before coding allows both team members to work in parallel — frontend can build and test against the contract before the backend is complete

- PR review SLA (written rule) prevents goodwill-dependent workflows from silently blocking team progress

### 📋  Next Sprint Backlog

- Groq AI backend integration for symptom checker — OpenAI removed free credits this sprint

- Stripe payment backend (POST /api/payments/create-intent, POST /api/payments/confirm)

- POST /api/pharmacy/dispense/:id with on-chain dispense() call

- PharmacyDashboard: full Groq-based symptom triage integration

- Loading indicators during all blockchain API calls

### 🔥  Conflicts Raised & Resolved

| Issue | AI Provider Selection — OpenAI GPT-4o vs Groq Llama 3.3-70b |
| --- | --- |
| Positions | Vivek: OpenAI GPT-4o — measurably better output quality for complex multi-symptom descriptions; cost manageable with rate limiting. Tannu: Groq free-tier — no budget approved; billing overrun could break the feature mid-semester; cost risk outweighs marginal quality difference. |
| Resolution | Teams call followed by half-day empirical test: both team members ran the same 12 symptom descriptions through both providers independently and recorded specialty recommendation and urgency rating. Groq matched OpenAI on 10 of 12 test cases; 2 divergences were edge-case symptoms unlikely in normal use. Data settled the disagreement — neither side conceded, the evidence decided. Results recorded in Sprint 3 retrospective minutes. Groq Llama 3.3-70b selected. |

### 📝  Additional Notes

OpenAI removed free credits mid-sprint. Switch to Groq was completed in two days with no other feature disrupted. Tannu's cost-risk argument proved correct — the free tier held across the entire project with no billing surprises.

Sprint 4 Retrospective  ★ KEY SPRINT

| Date | Week 4 — February 2026 | Chair | Vivek Talpada Jayeshbhai |
| --- | --- | --- | --- |
| Platform | Microsoft Teams | Attendees | Vivek Talpada Jayeshbhai, Malikpuri Tannu Pragneshkumar |

### Sprint Goal

Deliver Groq AI symptom triage backend, Stripe payment backend, and a functional pharmacy dispense endpoint. Demo the full pharmacist workflow end-to-end. Identify and formally document any usability gaps before Sprint 5.

### ✅  Completed

- VIVEK: POST /api/symptoms — Groq Llama 3.3-70b integration; four-clause system prompt (prohibit diagnosis, JSON-only output with fixed schema {specialty, urgency, reasoning}, restricted specialty enum matching DB, four-point urgency scale)

- VIVEK: POST /api/payments/create-intent — Stripe PaymentIntent (amount: 5000, currency: nzd), returns clientSecret and publishableKey

- VIVEK: POST /api/payments/confirm — stripe.paymentIntents.retrieve() server-side verification before creating appointment row; paymentStatus set to PAID only on succeeded status

- VIVEK: POST /api/pharmacy/dispense/:id — on-chain dispense() call with server-side validity pre-check; HTTP 400 returned before EVM call if pre-check fails (saves gas on guaranteed-revert case)

- VIVEK: PHARMACIST role added to users ENUM; blockchainTx, paymentStatus, consultationFee columns added to reports/appointments tables

- TANNU: Stripe CardElement frontend — StripeElements wrapper, real-time onChange error display (cardErr state)

- TANNU: stripeKey counter + key={stripeKey} on <Elements> — forces CardElement remount on payment failure; prevents 'Elements already mounted' crash

- TANNU: PaymentStatus badge — PENDING/PAID/FAILED/NOT REQUIRED chip on PatientDashboard and DoctorDashboard

- TANNU: PharmacyDashboard full demo — live blockchain status badges, Dispense button conditional on isValid && !isDispensed

### ⚠️  Slipped / Blocked

- CRITICAL: No pending-prescriptions queue — pharmacist has no way to discover which prescriptions need action without knowing the report ID in advance (see conflict below)

- Loading indicator during blockchain calls still missing — carried to Sprint 5

- PharmacyHistory page still unbuilt

### 💡  Learnings

- Testing from the perspective of a first-time user (not a developer who knows the system) is a distinct and essential QA activity — it cannot be replaced by developer-perspective code review

- AI system prompts need safety framing at the clause level (prohibit diagnosis, require disclaimer) — adding it retrospectively risks inconsistent enforcement

- Server-side PaymentIntent retrieve is mandatory — never trust a client-provided payment success signal

- The CardElement remount issue is a documented Stripe SDK behaviour; the React key-prop-as-remount pattern is the correct fix

### 📋  Next Sprint Backlog

- PRIORITY 1: GET /api/pharmacy/pending — returns all CONFIRMED unverified undispensed prescriptions for pharmacist discovery

- PRIORITY 2: PharmacyDashboard pending-prescriptions list — clickable rows pre-filling the verify ID field

- PRIORITY 3: GET /api/pharmacy/verify-code/:code — RX-2026-{id} code lookup as alternative entry point

- PharmacyHistory page — paginated list of all dispensed prescriptions with txHash as Etherscan link

- Loading indicators during all blockchain calls

- Railway production deployment smoke test across all three user roles

### 🔥  Conflicts Raised & Resolved

| Issue | Pharmacy Module Scope — What should the pharmacist role be able to do? |
| --- | --- |
| Positions | Vivek: Feature complete — pharmacist can verify by report ID and dispense; system is functional. Tannu: Feature NOT complete — logged in as a first-time PHARMACIST user during the live demo and observed: there is nothing to click, no queue, no starting point; a real-world pharmacist with no prior knowledge of the system has no path forward. |
| Resolution | Tannu shared her screen as a first-time pharmacist user during the retrospective call. The blank-form problem was immediately visible to both team members. Vivek agreed once the first-time-user perspective was demonstrated live. Resolution: adopt the New Zealand ePrescription model — patients receive an RX-2026-{id} code on their dashboard to present at the pharmacy; GET /api/pharmacy/pending provides proactive discovery. Both features added to Sprint 5 scope. The gap was formally documented in the retrospective minutes and added to the project risk log. |

### 📝  Additional Notes

This retrospective was the most consequential of the project. The pharmacist discoverability gap was identified during a live demo, not through code review. It was not in the original backlog. The resulting pending-queue feature became the most-used pharmacist feature in user testing. Tannu's observation demonstrated that QA perspective — evaluating from a first-time user's viewpoint — adds value that technical review alone cannot.

Sprint 5 Retrospective

| Date | Week 5 — March 2026 | Chair | Vivek Talpada Jayeshbhai |
| --- | --- | --- | --- |
| Platform | Microsoft Teams | Attendees | Vivek Talpada Jayeshbhai, Malikpuri Tannu Pragneshkumar |

### Sprint Goal

Resolve the pharmacist discoverability gap from Sprint 4 by delivering the pending-prescription queue and RX code system. Complete Railway production deployment. Conduct a systematic access control audit of all 14 backend routes.

### ✅  Completed

- VIVEK: GET /api/pharmacy/pending — returns all CONFIRMED unverified undispensed prescriptions; Promise.all parallelisation of blockchain reads across all pending reports reduces initial response from 8s to under 2s

- VIVEK: GET /api/pharmacy/verify-code/:code — parses RX-2026-{id} code format, looks up report, performs blockchain verify; allows pharmacist to verify via code without knowing numeric report ID

- VIVEK: Full Railway production deployment — environment variables for Groq, Stripe, Alchemy, and Cloudinary updated; production smoke test across all three user roles confirmed all features working

- VIVEK: Sprint 5 retrospective minutes written and circulated within 24 hours

- TANNU: PharmacyDashboard pending-prescriptions list — table of unverified prescriptions with patient name, doctor name, specialty; clickable rows pre-fill the verify ID field

- TANNU: ACCESS CONTROL AUDIT — systematic review of all 14 Express routes; identified GET /api/pharmacy/prescription/:id lacked requireRole('PHARMACIST'): a PATIENT token could enumerate any report ID and read prescription data; reported to Vivek immediately

- TANNU: PharmacyHistory page — paginated list of all dispensed prescriptions with patient name, doctor name, dispensed timestamp, and Etherscan tx hash link

- TANNU: Ethers.js v6 BigInt fix — v6 returns uint256 as BigInt; Date constructor does not accept BigInt; fix: Number(bigIntValue)*1000 before new Date(); identified by reading Ethers.js v6 migration guide independently

- TANNU: Route access checklist written and shared in Teams channel; two additional unguarded routes identified from the same checklist

- TANNU: Weekly Progress Report #5 filed

### ⚠️  Slipped / Blocked

- Three unguarded routes from access control audit fixed by Vivek in same sprint but patch not yet in production — deployed in Sprint 6

- Loading indicator during blockchain calls still missing — added in Sprint 6 polish

### 💡  Learnings

- Promise.all on blockchain reads reduces a sequential O(n) latency pattern to a single round-trip wall time — essential for any endpoint that reads multiple on-chain records

- Systematic route-by-route access control review (a checklist) catches gaps that ad hoc review misses; this is a repeatable process, not a one-time fix

- Reading the ethers.js v6 migration guide before integration would have prevented the BigInt NaN bug; external library major version upgrades should trigger a migration guide read

- Converting a one-time security review into a reusable checklist prevents recurrence better than fixing the immediate instance

### 📋  Next Sprint Backlog

- Deploy requireRole patch for three unguarded routes to production

- Pre-flight blockchain re-read on dispense() to prevent race conditions and wasted gas

- Structured HTTP error responses (400/401/403/404/500) across all 14 routes

- AI Symptom Checker page on frontend — specialty recommendation, urgency display, Find Doctors shortcut

- Legacy-report validation — HTTP 400 for Studio 5 reports without on-chain hash

### 📝  Additional Notes

The access control gap (unauthenticated pharmacy verify endpoint) was present since Sprint 3 when the route was written quickly to unblock frontend work. Tannu's systematic audit, not accident, found it. This validates the case for explicit security review as a sprint task.

Sprint 6 Retrospective

| Date | Week 6 — March / April 2026 | Chair | Vivek Talpada Jayeshbhai |
| --- | --- | --- | --- |
| Platform | Microsoft Teams | Attendees | Vivek Talpada Jayeshbhai, Malikpuri Tannu Pragneshkumar |

### Sprint Goal

Harden the backend: close the unauthenticated endpoint security gap, add pre-flight blockchain re-reads on dispense to prevent wasted gas, and deliver structured error responses across all routes. Deliver the AI Symptom Checker frontend page and the legacy-report validation fix.

### ✅  Completed

- VIVEK: requireRole('PHARMACIST') added to GET /api/pharmacy/prescription/:id and two additional routes identified in Sprint 5 audit; deployed to Railway production

- VIVEK: Pre-flight blockchain re-read on POST /api/pharmacy/dispense/:id — reads isDispensed from chain before submitting transaction; returns HTTP 400 if already dispensed; prevents race condition and wasted gas on guaranteed-revert

- VIVEK: Structured HTTP error responses across all 14 routes — 400 (validation), 401 (no token), 403 (wrong role), 404 (not found), 500 (server error) with consistent JSON body {ok:false, error:string}

- VIVEK: Legacy-report validation — HTTP 400 returned for Studio 5 reports without on-chain hash instead of opaque EVM revert

- VIVEK: appointmentId payload validated before blockchain calls to prevent NaN-id lookups

- TANNU: AI Symptom Checker page — structured output display: specialty recommendation card, urgency indicator (1–4 scale with colour — green/amber/orange/red), reasoning text, 'Find Doctors for [specialty]' shortcut with pre-filter

- TANNU: BigInt handling confirmed in PharmacyHistory after Ethers.js v6 migration fix from Sprint 5

- TANNU: UI polish pass — consistent loading spinners on all async operations, accessible ARIA labels, responsive grid breakpoints at 640px/1024px/1280px

- TANNU: Weekly Progress Report #6 filed — four-stream integration status, security gap closure, performance figures

### ⚠️  Slipped / Blocked

- Race condition on concurrent dispense() calls stress-tested but formal proof deferred to Sprint 7

- N+1 query on appointment fetch (paymentStatus per row) noted but query refactor deferred to Sprint 7

### 💡  Learnings

- Pre-flight checks before EVM calls are essential for any state-transition that costs gas on revert — the EVM charges gas regardless of revert outcome

- Structured error response format must be agreed once and applied everywhere — inconsistent errors (some 500 with HTML, some 400 with JSON) are harder to debug on the frontend than a uniform format

- Legacy data compatibility (Studio 5 reports without blockchain hash) requires explicit handling — failing gracefully with HTTP 400 is better than allowing an EVM revert to propagate as a 500

### 📋  Next Sprint Backlog

- Sprint 7: Promise.all optimisation on GET /api/pharmacy/pending — confirm under-2s with concurrent reads

- Sprint 7: 25-trial concurrent stress test of dispense() to confirm single-dispense invariant under parallel calls

- Sprint 7: Extract server/app.js (Express app without server.listen()) for Supertest compatibility

- Sprint 7: Fix N+1 query on appointments — add paymentStatus and consultationFee to JOIN query

- Sprint 8: Jest + Supertest 8-scenario integration test suite

### 📝  Additional Notes

Sprint 6 was planned around four themes (security hardening, pre-flight guard, structured errors, AI frontend). All four were delivered. The four-stream Sprint 5/6 period was the most technically dense of the project — Vivek and Tannu maintained parallel progress without merge conflicts by using strict feature branch discipline.

Sprint 7 Retrospective

| Date | Week 7 — April 2026 | Chair | Vivek Talpada Jayeshbhai |
| --- | --- | --- | --- |
| Platform | Microsoft Teams | Attendees | Vivek Talpada Jayeshbhai, Malikpuri Tannu Pragneshkumar |

### Sprint Goal

Optimise the pharmacy pending-queue performance to under 2 seconds with Promise.all concurrent reads. Prove the single-dispense invariant holds under concurrent calls. Extract app.js for Supertest compatibility. Fix N+1 query on appointment fetch.

### ✅  Completed

- VIVEK: Promise.all on GET /api/pharmacy/pending — blockchain reads for all pending reports run concurrently instead of sequentially; confirmed under 2s wall time on a 5-report test set (down from ~8s)

- VIVEK: 25-trial concurrent stress test of dispense() — 25 parallel POST requests sent against the same report; confirmed only one succeeded (txHash returned); all others returned 400 (EVM revert on second dispense); proves require(!isDispensed) invariant holds under concurrent load

- VIVEK: server/app.js extracted — Express app exported without server.listen(); server/index.js calls app.listen() separately; enables Supertest to import the app without starting a port listener

- VIVEK: appointments.js query extended — paymentStatus and consultationFee added to both patient/me and doctor/me JOIN queries; eliminates N+1 per-card fetch pattern

- TANNU: CardElement remount pattern confirmed working under full Stripe test — stripeKey increment on failure forces clean unmount/remount; no 'Elements already mounted' error in any test

- TANNU: PaymentStatus badges confirmed on both PatientDashboard and DoctorDashboard after appointment JOIN query fix

- TANNU: Manual regression test across all three roles on production Railway/Vercel deployment — no regressions from Sprint 6 changes

### ⚠️  Slipped / Blocked

- cross-env package for NODE_OPTIONS compatibility not yet added — Jest test runner setup deferred to Sprint 8

- Backend README documentation deferred to Sprint 8

### 💡  Learnings

- Promise.all is the correct pattern for independent blockchain reads — sequential awaits in a loop produce O(n) latency; concurrent reads produce O(1) wall time regardless of list length

- Proving an invariant under concurrent load requires a purpose-built stress test — a unit test on a single call does not demonstrate thread-safety

- app.js separation (app export vs server start) is a prerequisite for Supertest — should be established in Sprint 1 for any project that will have integration tests

- Adding N+1 query fix to a JOIN (not a separate endpoint) keeps the API contract identical while eliminating the latency; frontend required no changes

### 📋  Next Sprint Backlog

- Jest + Supertest 8-scenario integration test suite (Tannu's Sprint 8 primary deliverable)

- cross-env package for Windows NODE_OPTIONS compatibility

- Backend README: endpoint reference, environment variable guide, smart contract deployment instructions

- Final security review pass across all routes

- Evidence portfolio and research report finalisation

- Sprint 8 retrospective and formal project close

### 📝  Additional Notes

The 25-trial concurrent stress test result is the clearest demonstration of the smart contract's value: the EVM enforces the single-dispense rule regardless of how many concurrent requests reach the server simultaneously. Application-layer mutex or database locking would be required to achieve the same guarantee at the DB level — the EVM provides it at zero additional development cost.

Sprint 8 Retrospective

| Date | Week 8 — May 2026 | Chair | Vivek Talpada Jayeshbhai |
| --- | --- | --- | --- |
| Platform | Microsoft Teams | Attendees | Vivek Talpada Jayeshbhai, Malikpuri Tannu Pragneshkumar |

### Sprint Goal

Deliver a complete 8-scenario Jest + Supertest integration test suite including a SQL mutation tamper-detection test proving blockchain protection is real. Final QA pass. Complete backend documentation. Formally close the project.

### ✅  Completed

- TANNU: cross-env package added to package.json test script — resolves NODE_OPTIONS=--experimental-vm-modules failure in Windows PowerShell

- TANNU: server/tests/pharmacy-payment.test.js — 8-scenario Jest + Supertest suite:

- Scenario 1: Unauthenticated request to verify endpoint → 401 Unauthorized

- Scenario 2: PATIENT JWT on verify endpoint → 403 Forbidden (wrong role)

- Scenario 3 (SQL MUTATION TAMPER DETECTION): Create report, store hash on Sepolia, directly UPDATE prescriptionText in MySQL to simulate tampering, call verify endpoint, assert isValid:false; afterAll restores original text. Proves blockchain protection is real, not cosmetic.

- Scenario 4: Verify unmodified report → isValid:true, isDispensed:false (positive control)

- Scenario 5: Dispense report → response includes txHash; verify same report → isDispensed:true

- Scenario 6: Double-dispense attempt → first succeeds; second returns 400 (smart contract revert or pre-flight guard)

- Scenario 7: DOCTOR JWT on dispense endpoint → 403 Forbidden

- Scenario 8: Non-existent report ID → 404 Not Found

- TANNU: All 8 scenarios green on CI

- VIVEK: Backend README — endpoint reference table, environment variable guide (all required .env keys), smart contract redeployment instructions for future maintainers

- VIVEK: Final security review pass — requireRole guards confirmed on all routes; no unauthenticated routes remaining; CORS restricted to Vercel origin in production

- VIVEK: app.js extraction confirmed working with Supertest (no port conflicts in CI)

- BOTH: Evidence portfolios finalised; research reports cross-referenced with portfolio citations

- BOTH: Sprint 8 retrospective held — project formally closed

### ⚠️  Slipped / Blocked

- Stripe webhook handler for async payment events (charge.failed) not implemented — out of scope for academic MVP

- AI Chat conversation history persistence across page reloads not implemented

- PharmacyDashboard pagination on pending list not implemented for MVP

### 💡  Learnings

- The SQL mutation tamper-detection test (Scenario 3) is the most important test in the suite — it is the only test that can distinguish real blockchain protection from cosmetic verification. Building it required understanding what the blockchain guarantee actually is, not just how to call the API

- Integration tests against a real database (no mocks) prevented the mock/production divergence failure mode. All 8 scenarios pass against the same Railway MySQL instance used in production

- Separating app.js from index.js in Sprint 7 made Supertest setup trivial in Sprint 8 — the correct time to do this was Sprint 1; doing it in Sprint 7 created a brief refactor cost

- Formal project documentation (README, endpoint reference) has the highest value-to-effort ratio of any Sprint 8 deliverable — it is what makes the project maintainable by anyone other than the original authors

- IID produced three key discoveries that a fixed plan would have missed: the hash normalisation mismatch (Sprint 3, caught in integration testing), the OpenAI removal (Sprint 3, pivot time available), and the pharmacist discoverability gap (Sprint 4, full sprint available to address it)

### 📋  Next Sprint Backlog

- Post-project: Stripe webhook handler for async payment events

- Post-project: AI Chat conversation history persistence (session storage or DB)

- Post-project: PharmacyDashboard pending list pagination

- Post-project: Doctor profile edit screen

- Post-project: Email notification on appointment confirmation

### 📝  Additional Notes

Project formally closed at Sprint 8 retrospective. All 8 integration tests passed on the final CI run. The smart contract at 0x997Ee29Ab4bb58EEd98eFfa5358B7E3e55265323 remains deployed on Ethereum Sepolia. The live application is accessible at one-step-health-care.vercel.app. Both team members signed off on the retrospective minutes and confirmed their respective evidence portfolios and research reports were complete.

# Project Sign-Off

All eight sprint retrospectives have been completed and documented. The OneStep HealthCare project is formally closed as of Sprint 8.

|  | Vivek Talpada Jayeshbhai | Malikpuri Tannu Pragneshkumar |
| --- | --- | --- |
| Student ID | 1000118801 | 1000120085 |
| Role | Backend, blockchain, AI, Stripe, deployment | Frontend, security audit, hash normalisation, testing |
| Sprints Attended | All 8 (Sprint 1–8) | All 8 (Sprint 1–8) |
| Sign-off Date | June 2026 | June 2026 |
| Signature |  |  |

Minutes prepared and ratified by Vivek Talpada Jayeshbhai (meeting facilitator). Reviewed and confirmed by Malikpuri Tannu Pragneshkumar. Filed in the OneStep HealthCare Microsoft Teams project channel.